CHANGE REQUEST FORM (CR‑01)

Schedule E (Change Management) – Awentech Ltd. / NWAC MSA

Purpose: This form is used to initiate a Change Request (CR) under Schedule E of the Master Services Agreement. Each CR must clearly describe the nature, rationale, and anticipated impact of the requested change.

| Field | Notes / Entry |
| --- | --- |
| CR ID No. Auto‑assigned unique identifier | CR0001 |
| Title Short summary of requested change | Finance Module – Payment Communication & Budget Tracking Enhancements |
| Date | 2025-10-21 |
| Raised By / Role Name and organization | Madeleine Redfern – Executive Director / NWAC ISET Program |
| Business Rationale Problem or goal driving change | NWAC’s ISET Finance process currently requires multiple manual email exchanges and spreadsheets to confirm payments, allocate budgets, and track client-level fund commitments. This change will automate and audit these activities within the Awentech system, improving accountability and reducing reconciliation effort. |
| Change Description Detailed scope of change requested | Implement an integrated Finance workflow within the ISET solution enabling: • Designated ISET staff to send formal email packages (EFT form, invoice, supporting docs) from within the platform to NWAC/PTMA Finance. • Finance personnel to send automated or logged return notifications confirming payment issuance, including attachments or screenshots as proof of payment. • A Finance dashboard for recording payment confirmation within the client record. • Ability to upload and maintain NWAC’s master ISET budget, segmented by GL account and program element (e.g., Administration, Client Supports, Regional Allocations). • Real-time tracking of committed vs remaining funds by region (BC, AB, etc.) and PTMA. • Mechanism for NWAC Finance to transfer funds between regions/PTMAs to rebalance available funds based on usage. |
| Impact Areas Components or systems affected | Case Management, Finance Module, Notifications, Reporting & Analytics, Database Schema, Security Permissions |
| Urgency / Priority High / Medium / Low | High – Required for fiscal 2025-26 funding cycle |
| Dependencies / Constraints Related work, approvals, or conditions | Requires access to NWAC/PTMA email domains or SMTP integration; potential linkage with existing budget reporting and client records; must conform to CCCS Medium security controls. The Case Mangement Module (CR0003) is required to input actual case/funding data. |
| Attachments / References Supporting documents or diagrams |  |
| Requested Completion Date Target date for implementation |  |
| Client Authorizing Sign‑Off Signature / Date / Role |  |

Document Version 1.0   |   Confidential – For use under MSA Schedule E (Change Management)