CHANGE REQUEST FORM (CR‑01)

Schedule E (Change Management) – Awentech Ltd. / NWAC MSA

Purpose: This form is used to initiate a Change Request (CR) under Schedule E of the Master Services Agreement. Each CR must clearly describe the nature, rationale, and anticipated impact of the requested change.

| Field | Notes / Entry |
| --- | --- |
| CR ID No. Auto‑assigned unique identifier | CR0002 |
| Title Short summary of requested change | Reporting & Analytics – Client, Regional, and Financial Summary Reports |
| Date | 2025-10-21 |
| Raised By / Role Name and organization | Madeleine Redfern – Executive Director / NWAC ISET Program |
| Business Rationale Problem or goal driving change | NWAC and PTMAs require the ability to generate auditable, exportable reports from within the system to support program oversight, funder submissions, and internal reviews. Manual compilation from spreadsheets is time-consuming, error-prone, and lacks traceability. These reporting capabilities will align with funder expectations and improve transparency in the ISET delivery model. |
| Change Description Detailed scope of change requested | Extend the system’s reporting and analytics features to provide: • Individual Client Reports – compile all client-related data (application steps, communications, funding, documents, outcomes). • Regional / PTMA Financial Summaries – display budget vs committed vs spent vs outstanding funds by program, PTMA, or region. • Aggregate Program Reports – generate cross-regional snapshots for NWAC HQ covering administration costs, client support disbursements, and total allocations. • Automated Periodic Reports – monthly, quarterly, annual exports in PDF/Excel formats for submission to funders or partners. • On-Demand Reporting Interface – allow authorized staff to filter, group, and export data at any time. |
| Impact Areas Components or systems affected | Reporting & Analytics Module, Finance Module (depends on CR-0001), Database Schema (aggregations and indices), Permissions and Export Services |
| Urgency / Priority High / Medium / Low | High – Required for fiscal 2025-26 funding cycle |
| Dependencies / Constraints Related work, approvals, or conditions | Dependent on completion of Finance Enhancements (CR-0001) for data structures and budget logic. Reports must respect CCCS Medium security controls and privacy rules under Schedule D. Transactional data input dependent on CR0003 – Case Management . |
| Attachments / References Supporting documents or diagrams |  |
| Requested Completion Date Target date for implementation |  |
| Client Authorizing Sign‑Off Signature / Date / Role |  |

Document Version 1.0   |   Confidential – For use under MSA Schedule E (Change Management)