CHANGE REQUEST FORM (CR‑03)

Schedule E (Change Management) – Awentech Ltd. / NWAC MSA

Purpose: This form is used to initiate a Change Request (CR) under Schedule E of the Master Services Agreement. Each CR must clearly describe the nature, rationale, and anticipated impact of the requested change.

| Field | Notes / Entry |
| --- | --- |
| CR ID No. Auto‑assigned unique identifier | CR0003 |
| Title Short summary of requested change | Case Management (“Client Support”) – Contact Scheduling, Monitoring, and Client Interaction Enhancements |
| Date | 2025-10-21 |
| Raised By / Role Name and organization | Madeleine Redfern – Executive Director / NWAC ISET Program |
| Business Rationale Problem or goal driving change | NWAC and PTMAs require the ability to document, monitor, and report on ongoing client support activities following initial approval. Current manual tracking of follow-up contacts, attendance declarations, and changes in client circumstances lacks consistency and auditability. These features will provide structured scheduling, compliance visibility, and client-driven update capabilities—core to demonstrating program outcomes and accountability. |
| Change Description Detailed scope of change requested | Implement new case-management functions enabling: • Designated ISET managers to schedule recurring client contacts (default = monthly) with defined method (email, phone, meeting). • Automated calendar reminders and secondary notifications for overdue or missed contacts. • Supervisor notification when scheduled contact has not been logged within 7 days of its due date. • Recording of contact outcomes (attendance verification, employer confirmation, updated client circumstances, requested adjustments such as living allowance changes). • Client portal feature allowing clients to request meetings or flag changes in circumstances (e.g., daycare closure, school strike, transport issues). • Ability to generate and export printable / sendable summaries of client support interactions for NWAC oversight or funder (ESDC) submission. |
| Impact Areas Components or systems affected | Case Management Module, Notifications Engine, Calendar Integration, Client Portal, Supervisor Dashboards, Reporting Exports, Database. |
| Urgency / Priority High / Medium / Low | High – Core program requirement for demonstrating client engagement and compliance with ISET funding terms |
| Dependencies / Constraints Related work, approvals, or conditions | May leverage notification and reporting frameworks from CR-0001 (Finance) and CR-0002 (Reporting). Requires role-based permissions and privacy controls per Schedule D. |
| Attachments / References Supporting documents or diagrams |  |
| Requested Completion Date Target date for implementation |  |
| Client Authorizing Sign‑Off Signature / Date / Role |  |

Document Version 1.0   |   Confidential – For use under MSA Schedule E (Change Management)