CHANGE REQUEST FORM (CR‑04)

Schedule E (Change Management) – Awentech Ltd. / NWAC MSA

Purpose: This form is used to initiate a Change Request (CR) under Schedule E of the Master Services Agreement. Each CR must clearly describe the nature, rationale, and anticipated impact of the requested change.

| Field | Notes / Entry |
| --- | --- |
| CR ID No. Auto‑assigned unique identifier | CR0004 |
| Title Short summary of requested change | Notification & Template Letter Automation – Dynamic Data Population for Official Correspondence |
| Date | 2025-10-21 |
| Raised By / Role Name and organization | Shelley Stacey – ISET Program Lead / NWAC |
| Business Rationale Problem or goal driving change | Current ISET communications such as approval or rejection letters are manually prepared by coordinators, increasing risk of incorrect client data and inconsistent formatting. Automating this process through template-driven letters will standardize outputs, ensure accuracy, and reduce administrative burden while maintaining bilingual and compliance-ready correspondence. |
| Change Description Detailed scope of change requested | Introduce a Template Letter Management feature enabling: • Creation and editing of standard letter templates (approval, rejection, payment confirmation, etc.) with bilingual EN/FR content. • Automatic data harvesting from approved client applications (name, project, dates, funding amounts, etc.) to populate the template dynamically. • Preview and edit before dispatch, with secure storage of sent letters within the client record. • Support for both email and downloadable PDF output. • Administrative dashboard for template management, versioning, and assignment of templates to specific events (e.g. “Application Approved”). |
| Impact Areas Components or systems affected | Notifications Module, Template Engine, Document Storage, Localization (EN/FR), AI Translation Integration, Security Controls, Audit Trail |
| Urgency / Priority High / Medium / Low | High |
| Dependencies / Constraints Related work, approvals, or conditions | Depends on Notifications framework and Data Integration from the Application module. May later extend to SMS or voice notifications. |
| Attachments / References Supporting documents or diagrams |  |
| Requested Completion Date Target date for implementation |  |
| Client Authorizing Sign‑Off Signature / Date / Role |  |

Document Version 1.0   |   Confidential – For use under MSA Schedule E (Change Management)